MINUTES

SHREWSBURY BOROUGH COUNCIL

# REGULAR MEETING					                                  OCTOBER 13, 2021

PRESENT:  Fred Arbogast; Richard Buchanan; Stephen Mayoryk; Mayor Sharkey;

Mark Beran and Keith Wills; present via Zoom Ted Nadobny

OTHERS

PRESENT:  Brian L. Sweitzer, Supt. of Public Works; Jeffrey L. Rehmeyer II, Esq.; Jason

Brenneman, P.E.; Phil Robinson; Tony Myers, Fire Chief; Ken Thomas

The regular meeting of the Borough Council convened at 7:01 p.m. in the Borough municipal building, 35 West Railroad Avenue, with President Buchanan presiding.

## CITIZEN'S COMMENTS

None were offered.

Eitzert Development Reduction of Bond Request

All work has been done and is satisfactory.  The deadline to adopt the roads (September 1) has passed.  The HOA will be maintaining the roads again this winter.  After discussion, Council would like to see a 10% maintenance bond (approximately $58,200.00) put in place to ensure the roads will be able to be adopted next spring.  The current bond ($393,944.10) can either be reduced to that amount or closed out once a new 18-month maintenance bond is in place.

S. Mayoryk moved that the current bond either be reduced or closed out once a new 18-month maintenance bond is in place in the amount of $58,200.00 to ensure the roads will be able to be adopted next spring.

K. Wills seconded.  The motion carried with all voting in favor.

Eng. Brenneman left the meeting at 7:21 p.m.

APPROVAL OF MINUTES

The minutes for the September 8 meeting were approved by unanimous consent.

## APPROVAL OF EXPENDITURES AND REPORT OF ACCOUNTS

F. Arbogast moved to approve the expenditures and report of accounts for September.

M. Beran seconded.  The motion carried with all voting in favor.

## APPROVAL OF PAYROLL REGISTER

F. Arbogast moved to approve the September 6 and 20 payroll registers.

M. Beran seconded.  The motion carried with all voting in favor.

## SUBDIVISION AND LAND DEVELOPMENT BUSINESS

95 East Forrest Avenue Second Amendment to Agreement of Conditional Approval with Regard to Fill Dirt

The property owner investigated methods to dispose of the contaminated soil (Cobalt and Manganese).  The first price seemed excessive and they will be obtaining more prices.  Taylor Geoservices provided a price of $4,000.00 for sampling after the contaminated soils are removed.  Council set a deadline of December 31 for having the contaminated soil removed.

F. Arbogast moved to set December 31 as the deadline for having the contaminated soil removed.

M. Beran seconded.  The motion carried with all voting in favor.

K. Wills moved to approve the Second Amendment to Agreement of Conditional Approval with Regard to Fill Dirt and to set the deadline of May 1, 2022 to have the new soil tested, delivered and graded.

M. Beran seconded.  The motion carried with all voting in favor.

Codes Enforcement

The report for July was received.

Southern Regional Police Department – R. Buchanan and M. Sharkey

The police activity report from August 15 thru September 11 was presented.  Mayor Sharkey spoke about the recent discussions of the Intergovernmental Committee and will forward the minutes from the last meeting for distribution.

EMA Report

Water & Sewer – M. Sharkey, T. Nabobny and Supt. Sweitzer

Meeting With New Freedom Borough

Dates are being discussed for the October meeting.  The Committee should meet prior to the joint meeting.

Invoice for H & H General Contractors

Water Project

The project began on June 28.  A change order was submitted to extend the project deadline to December 3 without penalty.

T. Nadobny moved to approve Change Order #2 to extend the project deadline to December 3.

M. Beran seconded.  The motion carried with all voting in favor.

Water Project Invoice

Eng. Brenneman submitted a recommendation of payment to H & H General Excavating in the amount of $255,463.11.

S. Mayoryk moved to pay H & H General Contractors the amount of $255,463.11.

K. Wills seconded. The motion carried with all voting in favor.

Heating Oil Tank

The owner of 101 Crosswind Drive vacuum tested her underground oil tank on September 28 and it failed.  The test built up to 1 ¾ heliograms and stalled.  The pressure dropped when the compressor was shut off and the leak could be heard through the geophones.  There is 39” of product in the tank, over half full.  Supt. Sweitzer provided the home owner with three contractor contacts that perform tank removal and remediation.

Public Roads and Lighting – Supt. Sweitzer

Traffic Calming

The next Committee meeting is on Monday, November 1 at 7:00 p.m.  Six roads have been surveyed with East Tolna Road and East Clearview Drive qualifying for calming.  Surveys were sent to property owners on both roads.  East Clearview Drive: 14 want traffic calming and seven do not.  The Committee will discuss the possibility of “one way” on East Clearview Drive and other calming methods.  East Tolna Road: ten want traffic calming and two do not.  The Committee will discuss the traffic study done by the traffic engineer.

SRPD Signal Light Cameras

PennDOT sent an email notifying the Borough that review of the camera permit started on October 7.

PennDOT Route 851 Paving

PennDOT notified the Borough that Route 851 will be repaved next year from the Fire Company to the Exit 4 project paving at the Coach Light Restaurant.  About 1,000 feet of transite water main needs to be replaced before the paving which should qualify for PennDOT reimbursement.  Supt. Sweitzer also made PennDOT aware of drainage and safety issues.  There was discussion regarding the north and eastbound traffic at the Main Street and Forrest Avenue intersection.  It was also discussed widening West Forrest Avenue just west of this intersection to allow for two eastbound lanes.  A planning meeting will be held with PennDOT and these items can be discussed at that time.  Also, the signal timing has not been done yet from the Exit 4 work.

Public Lands, Buildings and Finance – F. Arbogast

Pennvest Loan Balloon Principal Payment

This will be discussed at the next budget meeting.

ENGINEER’S REPORT

Discussed earlier.

SOLICITOR'S REPORT

Snowplow Bids

The Agreement with Aquatic Resources Restoration Co. was prepared and has been fully signed.

Chick-fil-A Plan

The bond is now acceptable after clarifications were received from the bonding company.

Presidential Heights 25 Anderson Sewer EDUs

Sol. Rehmeyer’s office prepared an Agreement For Use of Purchased Sewage Capacity between the Borough and Presidential Heights Associates authorizing use of previously purchased sewage capacity to be used in Shrewsbury Township.

K. Wills moved that the President and Secretary sign the Agreement.

T. Nadobny seconded.  The motion carried with all voting in favor.

Sewer Tapping Fees

Sol. Rehmeyer provided guidance to the Borough’s Engineer regarding updating sewer tapping fees.

Sewage Capacity Reservation Agreement

Sol. Rehmeyer provided a draft Sewage Capacity Reservation Agreement for review and for potential use by the Authority, if it had sewer capacity that it could make available in its service area.

100 Shaub Road Issue

Sol. Rehmeyer sent a letter to the property owner that an on-site inspection was performed and after review of the information, the water issue is not caused by the right-of-way and outlined steps he could take.

American Rescue Act Funds

A further clarification was provided by Sol. Rehmeyer.

Potential Amendments to the Zoning Ordinance and Nuisance Ordinance

Sol. Rehmeyer is preparing amendments to the ordinances pertaining to outdoor storage and other issues and making the nuisance ordinance more detailed for enforcement purposes.

Public Safety, Welfare and Personnel – F. Arbogast

EMS and Fire Studies by DCED

F. Arbogast reported that the gentlemen who was working on the EMS study no longer works for DCED.  There was a meeting at the Township building today to discuss the ongoing Fire Study.  Information will be requested from the Borough and/or the Fire Company.

Secretary's Report – C. Bosley

York County Boroughs Association Meeting

The Secretary passed along information for the November 20 meeting.

York Adams Tax Bureau – M. Sharkey

## UNFINISHED BUSINESS

None raised.

NEW BUSINESS

Ratify Signing of Amended Resolution for Sidewalk Grant

The funding letter needed to be adjusted per DCED and the Secretary signed the revised Resolution on September 27.  DCED had set a deadline of September 28 for the submission.

K. Wills moved to ratify the signing of the amended resolution and funding letter.

M. Beran seconded.  The motion carried with all voting in favor.

COMMUNICATIONS

Mayor Sharkey submitted his written report on how many marriage ceremonies he performed from July 1 through September 30.  Three have been done through October 12 and one is expected on October 14.

Mayor Sharkey reported the Exit 4 flagpole dedication will be on October 23 at 2:00 p.m.

Executive Session

President Buchanan called an executive session at 8:55 p.m. to discuss a legal matter involving the Stewartstown Railroad.  The meeting was reconvened at 9:31 p.m.

ADJOURNMENT

S. Mayoryk moved to adjourn the meeting at 9:31 p.m.

K. Wills seconded.  The motion carried with all voting in favor.

Submitted by Cindy L. Bosley, Sec.