MINUTES

SHREWSBURY BOROUGH COUNCIL

# REGULAR MEETING					                                       MAY 8, 2019

PRESENT:  Mayor Michael Sharkey, Stanton Walters, Richard Buchanan, Stephen Mayoryk,

Diane Kraatz, and Keith Wills

OTHERS

PRESENT:  Brian L. Sweitzer, Supt. of Public Works; Jeffrey L. Rehmeyer II, Esq.; David

Lipinski, P.E.; Michael Weaver; Fire Chief Tony Myers; Nate Kirschman; Phil

Robinson; Charlie Nass; Cullen James; Emily Gloeckner

The regular meeting of the Borough Council convened at 7:04 p.m. in the Borough municipal building, 35 West Railroad Avenue, with President Buchanan presiding.

Pres. Buchanan announced an emergency meeting was called for April 24 to meet with the residents on West Forrest Avenue about their concerns over the ten lot subdivision across the street from them in the Township that will involve connecting water and sewer services.  Construction was to start on April 29 and the concerns could not wait until this meeting.

## CITIZEN'S COMMENTS

Emily Gloeckner, was present to state her Girl Scout Gold project of the Gaga pit at the playground is complete and showed pictures of the finished project.  Emily thanked Council for the support for both her Silver and Gold Awards.

## APPROVAL OF MINUTES

The minutes of the April 10 and 24 meetings were approved by unanimous consent.

## APPROVAL OF EXPENDITURES AND REPORT OF ACCOUNTS

The reports for March and April were reviewed.

S. Walters moved to approve the expenditures and report of accounts for March.

K. Wills seconded.  The motion carried with all voting in favor.

K. Wills moved to approve the expenditures and report of accounts for April.

S. Walters seconded.  The motion carried with all voting in favor.

## APPROVAL OF PAYROLL REGISTER

D. Kraatz moved to approve the April 8 and 22 payroll registers.

S. Mayoryk seconded.  The motion carried with all voting in favor.

## SUBDIVISION AND LAND DEVELOPMENT BUSINESS

Eitzert Farms Lot 40/40A Subdivision Plan Request for an Extension until September 12, 2019

D. Kraatz moved to approve the extension of time for plan review/approval, as requested by the developer, until September 12, 2019.

S. Walters seconded.  The motion carried with all voting in favor.

Codes Enforcement

There were 24 permits issued in April.  South Penn Code Consultants will be asked about the roof top sign that be illuminated at 549 South Main Street.

The time line for a use and occupancy permit taking longer than usual for the hobby shop at 518 S. Main Street was clarified and discussed with Mr. Gettle.

Southern Regional Police Department – Mayor Sharkey

A case was recently solved when an officer who knew the area noticed a suspicious vehicle and upon investigation, the vehicle was stolen and there was stolen property in the vehicle from local residents and from Lancaster County.  There was vandalism at an old factory in Stewartstown and help was obtained for a vagrant.  A lost service dog was found and reunited with the owner with the use of a chip reader the police department purchased with donated monies.  The new vehicle is stickered and in service.  A committee was formed that will contact all current members of the South Western Police Department where at least one of the member municipalities has given notice of leaving.  A donation was received from the Susquehannock Student Council in the amount of $1,000.00 toward the K-9 program.  Mayor Sharkey suggested the Borough consider donating some of the rebate monies back to the K-9 program and suggested the amount of $2,500.00. (The rebate showed as a credit on the second quarter billing.) Officer Smith will be invited to the next meeting for a presentation.

Water & Sewer – Supt. Sweitzer

Exit 4 PennDOT Project

Kinsley Construction started work on March 18 and the sewer line relocation work started on April 22.  They are also working on the median construction and stormwater installation on I-83.

Dunaja Development West Forrest Avenue

The developer’s contractor will arrive this week and will begin cutting blacktop for the water and sewer installations.  The sewer laterals and detour will start next week.

Well Inspections

Sol. Rehmeyer mailed the more stringent letters requesting inspections or re-inspections as might be necessary to achieve compliance with the ordinance.

Reservation of Sewer Capacity Policy

Phil and Charlie asked if progress had been made on a sewer capacity reservation policy.  Sol. Rehmeyer will continue to work on this issue.

### Public Roads & Lighting – M. Sharkey/Supt. Sweitzer

13 Foxtail Court Storm Pipe

The resident has thirty feet of corrugated metal stormwater pipe on his property that transports stormwater from I-83 and the Woodlyn Springs development to the stream next to Wineberry Drive.  The bottom of the pipe is rusted and some of the water is flowing around the pipe.  Sol. Rehmeyer will have his firm’s abstractor search the land records to see if there is a reference to an easement or other recorded rights.

Public Lands, Buildings and Finance – Mayor Sharkey

44 South Main Street Property

The annual cost for utilities is around $5,300.00 and if the building becomes taxable, there is another $5,300.00 to add on.  The roof was last repaired in 1999 and needs repair on the south side where there is water damage on the wall.  The heating system was upgraded in 2006 and the air conditioning system was upgraded in 2017.  Supt. Sweitzer met with Commonwealth Code Inspections at the library and there are some minor corrections to be made.  He mentioned trying to find a certificate of occupancy and if it can’t be found, perhaps L & I will have it on file.  Supt. Sweitzer has the list of requirements.

Benches at the Square

The benches at the square were repaired in 2017 and are deteriorated past the point of repair.  Replacement cost is $650.00 each.  An item will be placed in the newsletter to see if there are any donors who reply.  Supt. Sweitzer will see if he can find some donors.

CPR Training

The last session was on May 31 two years ago and will soon expire.  There is a trainer available on May 22.

S. Walters moved to offer the training to Council, Mayor, Municipal Authority and staff.

K. Wills seconded.  The motion carried with all voting in favor.

Three year Audit Quote

A quote was received from SEK, who has performed the last three years of audits.  The quote is as follows: 2019 - $10,850.00; 2020 - $11,150.00; and 2021 - $11,450.00.

S. Walters moved to approve the three year audit quote.

D. Kraatz seconded.  The motion carried with all voting in favor.

Low Wave FM Radio Station

Due to technical difficulties, Cullen James, of 14 South Main Street, was unable to make his presentation.  He was asked to come back next month with his presentation, and merchants will be invited to hear his proposal.

ADA Findings 35 West Railroad Avenue

A meeting was held here to review the deficiencies found for the voting that occurs at the building.  One voting machine will be placed in the Council meeting room in the event a voter in a wheelchair can’t gain access to the room where the voting takes place or if the slope of the floor is too much of a drop. The handicap parking space needs to be made wider with striping for van accessibility along with signage.  Discussion was held as to whether a temporary correction to be used just on election days or if a permanent solution should be done.  In order to avoid an ADA discrimination suit, it was decided to make the handicap parking space legal for all year.

S. Mayoryk moved to install a permanent handicap parking spot with striping and a permanent van accessible sign.

K. Wills seconded.  The motion carried with all voting in favor.

## ENGINEER'S REPORT

Water Line Replacement

Bids for the water line replacements for Woodland Drive and Essex Circle Drive will be received for the June 12 Council meeting.

Dunaja Subdivision Plan, West Forrest Avenue

Eng. Lipinski and Supt. Sweitzer met prior to the public meeting to look at alternative designs.

Essex Circle Drive

The contractor was met on site regarding the necessary repairs.  The lateral connection at the clean-out has been repaired, the lateral connection at the sewer main has to be repaired and the contractor has agreed to perform the work.  This repair is more difficult and will take more time.

Detention Pond Tree Hollow Drive

K. Wills mentioned the detention pond for this development has trees growing and has become more of a wetland forest area.  The plan will be reviewed to see who is responsible for the maintenance of the detention pond.

SOLICITOR'S REPORT

Market Square Stormwater Issues

Based on recent correspondence, an onsite meeting may occur as the next step.

Sewer Issues

A meeting will take place with New Freedom Borough representatives in the upcoming future.

Private Well Inspections in Shrewsbury Township

The second set of letters have been sent.

Circle Drive Sewer Lateral

The property owner contracted to repair the lateral and Sol. Rehmeyer is trying to confirm the status as to whether the lateral has been replaced.

Heathcote Glen II, Phase 3 Water Line

As stated previously, there is a problem with the water line not being in the right-of-way on Hastings Way, as shown by prior documents of record.  Correspondence has been exchanged among counsel for the developer, Keystone Custom Homes, Shrewsbury Township, and Sol. Rehmeyer regarding the waterline issues and the issuance of permits.  The matter remains unresolved.

Dunaja Subdivision Plan

The Water Services Agreement was signed by Mr. and Mrs. Dunaja and was submitted for signature by the Borough.

S. Walters moved to approve the signing of the Water Services Agreement.

S. Mayoryk seconded.  The motion carried with all voting in favor.

Right to Know Law Requests Received by the Borough

Sol. Rehmeyer has been providing guidance on numerous right to know requests received from Mr. Engle with regard to water and well issues.  The Office of Open Records should be issuing in the near future a Determination in Mr. Manry’s Request of Information that Mr. Engle previously sought.

Resolution 2019-7 to Amend the Right to Know Law and Provide Relief from Vexatious Requesters

S. Walters moved to adopt Resolution 2019-7.

K. Wills seconded.  The motion carried with all voting in favor.

The Resolution will be mailed to our elected officials.

Stewartstown Railroad Company

On March 21, Sol. Rehmeyer sent a letter to David Williamson, President of the Railroad, asking for information about the crossings and the fees that are in place with other municipalities which had been requested previously.  A meeting will be held with David Williamson of the Railroad, its attorney, Alex Snyder, and Sol. Rehmeyer on May 13.

Public Safety, Welfare and Personnel – S. Walters

There was no EMA report for this month.

Secretary's Report – C. Bosley

The Secretary reported Penn Waste is offering to supply 96 gallon toters for recyclables only free of charge since it lost the contract with Shrewsbury Township.

York Adams Tax Bureau – M. Sharkey

## UNFINISHED BUSINESS

NEW BUSINESS

Financial Reports

The financial reports will be scanned and e-mailed out prior to the meeting so Council can be better prepared.

Attendance at Meeting Via Telephone

Participating in a public meeting via telephone is allowed as long as everyone in the room can hear the person attending via telephone (speaker is on).

COMMUNICATIONS

ADJOURNMENT

S. Walters moved to adjourn the meeting at 9:14 p.m.

K. Wills seconded.  The motion carried with all voting in favor.

Submitted by Cindy L. Bosley, Sec.