MINUTES

SHREWSBURY BOROUGH COUNCIL

# REGULAR MEETING					                              NOVEMBER 11, 2020

PRESENT:  Mayor Michael Sharkey (via Zoom), Fred Arbogast, Richard Buchanan, Stephen

Mayoryk, Keith Wills, Mark Beran, and Ted Nadobny and Mike Weaver via Zoom

OTHERS

PRESENT:  Brian L. Sweitzer, Supt. of Public Works; Jeffrey L. Rehmeyer II, Esq.;

Anthony Newberry; Amelia Nadobny (via Zoom); Tony Myers, Fire Chief; Nate Kirschman; Nick Caruccio; Mayor Kim Butcher; Erica Rearich; John-Paul

Whitmore; Stan Walters; Phil Robinson; Jessica Buck

The regular meeting of the Borough Council convened at 7:00 p.m. in the Borough municipal building, 35 West Railroad Avenue, with President Buchanan presiding.  As occurred last month, all wore masks and were socially distanced.

## CITIZEN'S COMMENTS

John-Paul Whitmore, 8 Spring Creek Drive, asked if a four-way stop could be placed at the South Sunset Drive and West Railroad Avenue intersection.  Supt. Sweitzer stated that stop signs cannot be used to control speed but they can be used for safety reasons. He said this area is on the list to be studied by the Traffic Calming Committee.  John-Paul stated that he would like to see a change in venue for voting to something larger with more parking and room for voters to wait in line.  He suggested a church or the elementary school.  John-Paul also asked if there could be an ambulance at the fire house and he was told that that is underway.

A certificate of appreciation was presented to Jessica Buck for her service on the Planning Commission and as a poll worker.

Tony Myers, 19 Berkshire Drive, stated the east bound lane of West Forrest Avenue near the square is only one lane but motorists are making two lanes.  Supt. Sweitzer will call his contact at PennDOT to see if they would like to do a study.

Phil Robinson provided Council with his updated comments about a study done for the Borough by its engineer in the past about sewer capacity allocations (the“Holley study”) and asserted there are some extra sewer EDUs that could be sold.

S. Mayoryk moved to authorize James R. Holley & Assoc. to look at the study and to take into account streets, stormwater, etc., not just acreage for more accurate future development numbers.

M. Beran and T. Nadobny seconded.  The motion carried with all voting in favor.

Phil also stated the vehicles are lining up for the Dunkin Donut drive through at Market Square and are blocking the lane of travel on Old Farm Lane.

James Gately, Project Manager at Steel Farm Land, was present to request three more EDUs for future development at 14430 Elm Drive.  They had two and Council voted to sell them two more.  He questioned a deduct meter but the ordinance states that five EDUs must be owned before a deduct meter can be used.  If the brewery discharge can meet our discharge ordinance, he will not need a deduct meter but if the discharge cannot meet the ordinance, then he will have to have it captured and hauled off site.  His goal is to be able to meet the ordinance and then he will not ask for a deduct meter.  Sol Rehmeyer advised Council to place the request for three sewer EDUs on the list and suggested that Mr. Gately and the brewery determing what they want to do since the brewery may be able to stay within the four EDUs.  The Water and Sewer Committee was asked to review the deduct meter ordinance.

APPROVAL OF MINUTES

The minutes for the October meeting were approved by unanimous consent.

## APPROVAL OF EXPENDITURES AND REPORT OF ACCOUNTS

F. Arbogast moved to approve the expenditures and report of accounts for October.

S. Mayoryk seconded.  The motion carried with all voting in favor.

## APPROVAL OF PAYROLL REGISTER

F. Arbogast moved to approve the October 5 and 19 payroll registers.

K. Wills and M. Weaver seconded.  The motion carried with all voting in favor.

## SUBDIVISION AND LAND DEVELOPMENT BUSINESS

95 East Forrest Avenue Grading(Penn State Management)

Supt. Sweitzer attended an on-line meting with Penn State Management, the York County Soil Conservation District and DEP with regard to stormwater discharge.  Penn State Management will need to provide stormwater discharge with the discharge rate control design that does not degrade Deer Creek.  The permit will take six to nine months to process.  The amount of fill that was tested and brought in is between 9,000 – 10,000 CY and they will need about 9,000 CY more.  They are asking to modify the Agreement with the Borough, do a composite of the dirt that is on the property now and then start spreading the dirt out in accordance with the previously approved Grading Plan.  They have the NPDES permit that allows the dirt to be spread out and compacted.  The additional dirt will also come from the Exit 4 project and was stored at the Kinsley site on Elm Drive.  It will be tested before brought on site.  The retaining wall would be started before the additional dirt arrived.  The Agreement states they have until September 11, 2021 for land development plan approval.  The plan will be reviewed by the Planning Commission at the November 16 meeting.

S. Mayoryk moved that the 2019 Agreement be modified to allow for the additional fill dirt and that Penn State Management work with Supt. Sweitzer regarding the testing.

F. Arbogast and K. Wills seconded.  The motion carried with all voting in favor.

Jason Dunaja Request to Reduce Bond for Ten Lots on West Forrest Avenue

The bond is in the amount of $102,347.72.  Eng. Brenneman calculated there can be a reduction of $85,293.32 leaving a balance of $17,054.40.  This leaves $12,038.40 ($9,600.00 plus 10% contingency and 4% inspection) to remain for one year as the maintenance bond and the remainder of $5,016.00 for as-builts.

S. Mayoryk moved to reduce the bond by $85,293.32 leaving a balance of $17,054.40.

M. Beran seconded.  The motion carried with all voting in favor.

Codes Enforcement

There was no report.

Southern Regional Police Department – R. Buchanan (Mayor Sharkey left the meeting)

Glen Rock Borough voted to leave the Southern Regional Police due to a large increase in the cost of service for 2021.  Three years of actual data were studied to come up with the cost for next year.   If Glen Rock Borough would leave, it would have an impact on the Borough of an additional $140,000.00, about $80,000.00 additional for New Freedom Borough and about $113,000.00 for Stewartstown Borough for next year’s budget.  It was mentioned increasing Glen Rock Borough’s share by 2.49% which is the amount the police budget increased.  F. Arbogast stated he is not in favor of subsidizing Glen Rock Borough any more.  Glen Rock Borough could become a customer of the Police Commission.  It was also mentioned to disregard 2016 as part of the three-year data study to help Glen Rock Borough as a compromise.  R. Buchanan urged Council to attend the Police Commission’s continuation meeting next Tuesday.

EMA Report – S. Walters

Stan reported the EOC equipment software in this location and at the backup EOC at Shrewsbury Township as well as at Stan’s house are all backed up to a cloud.  Stan said for the three zip codes in this area, there were 163 confirmed cases of COVID-19 and 154 cases in September and October.  Stan requested permission to post on the Borough’s Facebook page to remind residents that we are still in the Green phase and they should continue to promote the CDC and Department of Health guidelines.   Stan is updating the Emergency Operations Plan for Council to adopt next month.

Water & Sewer – T. Nadobny and Supt. Sweitzer

Heating Oil Tank Leaks

As discussed last month, 112 and 115 Crosswind Drive had leaks and both properties are in a Zone 2 of the Wellhead Protection Area.  All properties in Zone 2 have fuel tanks.  Monitoring wells to intercept possible contaminants cost $10,000.00.  Volatile Organic Compounds were tested for on September 9 and none were found.  The Smith Well is shut down.  Supt. Sweitzer is in the process of obtaining three prices for oil tank removal: Miller Environmental Group $3,998.00 per tank; H & H General Excavating $3,650.00 per tank; and is waiting for a price from Lewis Environmental.  The soil testing will be collected by the Borough with five tests taken from each property at $290.00 per property.  Supt. Sweitzer reported that both tanks were scheduled to be removed today.  November 23 was the deadline for removal.

### Public Roads & Lighting – Supt. Sweitzer

Paving Project

The paving on East Tolna Road, West Forrest Avenue, Essex Circle Drive, and Woodland Drive is complete and we are waiting on the invoice.  The invoice for the work will be approved at the December meeting.

North Main Street Columbia Gas Street Cuts

The eight street cuts in the 100 block of North Main Street will be repaved with binder by November 20 with final paving restoration to take place next spring.

Public Lands, Buildings and Finance – F. Arbogast

The next budget meeting is on December 1.

ENGINEER’S REPORT

Eng. Brenneman sent an e-mail updating Council on what he is working on for the Borough.

SOLICITOR'S REPORT

Volunteer Service Credit Criteria Resolution 2020-7

F. Arbogast moved to adopt Resolution 2020-7.

K. Wills seconded.  The motion carried with all voting in favor.

Wellhead Protection Ordinance

Sol. Rehmeyer’s office continues to coordinate with Supt. Sweitzer and the Wellhead Protection Committee.  Additional clarification is needed and then the Amendment to the Ordinance can proceed to enactment.

Fuel Oil Tanks

A survey was prepared to be sent to property owners in the Smith Well basin.

S. Mayoryk moved that the survey be mailed to the property owners in the Smith Well basin.

K. Wills seconded.  The motion carried with all voting in favor.

Sewage Capacity Transfer in Shrewsbury Commerce Park

An Agreement was prepared for property owned by DAK at 183 Fairview Court which was sold to Benjamin and Kelly Burton.  The Agreement provides for the assignment of 14 EDUs of sewer capacity from DAK to the Burtons with approval from Shrewsbury Borough and the Authority.  The Burtons only require two EDUs and wish to return the remaining 12 EDUs to the Borough.  A second Agreement was proposed to that effect.

T. Nadobny moved to approve the Agreements.

S. Mayoryk and M. Weaver seconded.  The motion carried with all voting in favor.

Amendment to Buffer Easement Agreement

The Agreement was signed by all parties and has been recorded.

Land Lease Agreement between the Borough and Arnold and Brenda Shackelford

The lease for the 0.03 parcel at 25 East Tolna Road was signed and the insurance certificate and the check for rental payment were received.

Ruby Tuesdays Bankruptcy

Additional correspondence was received and is being analyzed with guidance being provided.

Graffiti

Sol. Rehmeyer’s office has reviewed a number of sample ordinances.  He will produce a sample ordinance if Council desires to move forwarded with this issue.

Amend Articles of Incorporation for Shrewsbury Borough Municipal Authority

Sol. Rehmeyer’s office is in the process of amending the Articles of Incorporation to extend the life for 50 years as the current Articles of Incorporation will expire on March 12, 2021.  The Authority has adopted Resolution #2020-02.

T. Nadobny moved to adopt Resolution #2020-6 approving the Amendment to the Articles of Incorporation to Extend the life of the Authority for 50 years.

M. Weaver seconded.  The motion carried with all voting in favor.

Public Safety, Welfare and Personnel – F. Arbogast

Secretary's Report – C. Bosley

Tree Lighting Ceremony

The tree lighting will be on December 6 with the usual groups participating with the exception of the girl scouts.  Junior Council Person, Amelia Nadobny, reported that she spoke with the school’s Jazz Band director who stated that due to COVID-19, he did not want to have vocalists participate with the Jazz Band this year.

York Adams Tax Bureau – M. Sharkey

## UNFINISHED BUSINESS

NEW BUSINESS

S.P.C.A 2021 Agreement

F. Arbogast moved to approve the 2021 Agreement with the S.P.C.A.

S. Mayoryk seconded.  The motion carried with all voting in favor.

Year-end Meeting

The year-end meeting will be on December 22 at 7:00 p.m.

COMMUNICATIONS

ADJOURNMENT

F. Arbogast moved to adjourn the meeting at 9:18 p.m.

M. Beran seconded.  The motion carried with all voting in favor.

Submitted by Cindy L. Bosley, Sec.