MINUTES

SHREWSBURY BOROUGH MUNICIPAL AUTHORITY

REGULAR MEETING                                                                   DECEMBER 16, 2020

MEMBERS PRESENT:  Dennis Wertz, John Hoover, Ted Nadobny, Terry Blomquist, and

Andrew Campbell

OTHERS PRESENT:  Brian L. Sweitzer, Supt. of Public Works; Jeffrey L. Rehmeyer II, Esq.;

A regular meeting of the Municipal Authority convened at 7:00 p.m. via Zoom (due to a snow storm) with Chairman Nadobny presiding.

**APPROVAL OF MINUTES**

D. Wertz moved to approve the minutes of the October 28, 2020 meeting.

J. Hoover seconded. The motion carried with all voting in favor.

**CITIZEN’S COMMENTS**

**EXPENDITURES AND REPORT OF ACCOUNT**

D. Wertz moved to approve the October and November report of accounts.

J. Hoover seconded. The motion carried with all voting in favor.

**BUSINESS**

Status of Sewer Flow Study and North Interceptor

The flow meters were pulled up before Thanksgiving because one antenna was stolen and the other one was vandalized. An insurance claim will be opened.

Adopt 2021 Budget

J. Hoover moved to adopt the 2021 budget.

T. Blomquist seconded. The motion carried with all voting in favor.

Deer Creek Interceptor

The design is finished and the permit application was signed and will be submitted shortly and then the DEP Water Quality Permit and PennDOT permit will be submitted. It’s possible the work may not need to be bid if it can stay under the threshold. Bids will be sought with the work to be done this summer.

Stewartstown Railroad Invoice

This will be discussed at another meeting after further review of the most recent invoice, which is different from the others that were received.

Update on Project at Sewer Treatment Plant

All of the prep work is done and the floor drain is in. The project should be completed in January or early February. To date, the Borough has been billed around $765,000.00.

Articles of Amendment

T. Nadobny moved to approve the Articles of Amendment to extend the life of the Authority another 50 years.

D. Wertz seconded. The motion carried with all voting in favor.

**PUBLIC WORKS REPORT**

Discussed earlier.

**ENGINEER’S REPORT**

Discussed earlier.

**SOLICITOR’S REPORT**

Discussed earlier.

**COMMUNICATIONS**

**ADJOURNMENT**

D. Wertz moved to adjourn the meeting at 7:18 p.m.

J. Hoover seconded. The motion carried with all in favor.

Prepared by Cindy L. Bosley, Recording Secretary