MINUTES

SHREWSBURY BOROUGH MUNICIPAL AUTHORITY

REGULAR MEETING                                                                                      June 23, 2021

MEMBERS PRESENT:  Dennis Wertz, John Hoover, Terry Blomquist and Andrew

Campbell

OTHERS PRESENT:   Brian L. Sweitzer, Supt. of Public Works; Jeffrey L. Rehmeyer II, Esq.;

Jason Brenneman, Eng.

A regular meeting of the Municipal Authority convened at 7:02 p.m. with Vice Chairman Wertz presiding.

APPROVAL OF MINUTES

T. Blomquist moved to approve the minutes of the April 28, 2021 meeting.

J. Hoover seconded.  The motion carried with all voting in favor.

CITIZEN’S COMMENTS

No citizens were present.

EXPENDITURES AND REPORT OF ACCOUNT

J. Hoover moved to approve the April and May expenditures and report of accounts.

T. Blomquist seconded.  The motion carried with all voting in favor.

BUSINESS

PUBLIC WORKS REPORT

ENGINEER’S REPORT

Sussex Place Phase II Plan 19 Lots

Eng. Brenneman recommended approval of the plan with the following conditions:

- Payment of all fees;

- Bonding being obtained and reviewed

- All maintenance agreements for the force main and pump station being reviewed and approved

J. Hoover moved to approve the plan with the foregoing conditions.

A. Campbell seconded.  The motion carried with all voting in favor.

Deer Creek North Interceptor Sewer Replacement

Eng. Brenneman stated the permits have been received.  The work will enlarge the interceptor sewer line from 12” to 15”.   Supt. Sweitzer has ordered the materials and is getting quotes for the excavating.  The work must be completed by October for Wild Trout restriction in Deer Creek.

Keeney Farm Survey

Eng. Brenneman stated the survey is finished.  There were some problems with the deed and a small tract had no deed.  He would recommend an easement between Deer Creek Road and Windy Hill Road but it will depend on Kevin Keeney.

SOLICITOR’S REPORT

Sol. Rehmeyer will review the maintenance agreements and bonding for Sussex Place.

COMMUNICATIONS

ADJOURNMENT

T. Blomquist moved to adjourn the meeting at 7:18 p.m.

J. Hoover seconded.  The motion carried with all in favor.

Prepared by Cindy L. Bosley, Recording Secretary