SHREWSBURY BOROUGH PLANNING COMMISSION

Regular Meeting								        September 26, 2022

Planners Present: Keith Wills, Stephen Mayoryk, Terry Blomquist, Ginger Sloan, and

Adam Green

Others Present: Brian L. Sweitzer, Supt. of Public Works; Terry Ruby; Josh George, P.E.;

Lisa Bornt Davis

Chairman Wills convened the regular meeting of the Shrewsbury Borough Planning Commission at 7:00 p.m. in the Municipal Building, 35 W. Railroad Avenue

APPROVAL OF MINUTES

T. Blomquist moved to approve the minutes of the April 25, 2022 meeting.

S. Mayoryk seconded.  The motion carried with all voting in favor.

CITIZEN COMMENTS

None were present.

NEW BUSINESS

95 East Forrest Avenue Final Subdivision Plan

The York County tax map office shows this address as having two parcels.  The plan consolidates what is shown on the tax map records and then subdivides the parcel as shown on the plan.  Auto Zone is slated to build on Lot 1.  The lots will share on access driveway on Lot 1.  Outstanding comments remaining from the September 13 Staff meeting are:

- Certification of engineer and surveyor

- Owners’ signature

- Revised legal descriptions of the newly created lots

- Time extension may be required if not approved by Council at the November 9 meeting

- Waivers must be acted upon

- This plan must be acted on prior to the Land Development Plan

S. Mayoryk moved to grant conditional approval of the plan as presented subject to the foregoing six outstanding items being completed.

T. Blomquist seconded.  The motion carried with all voting in favor.

Final Land Development Plan for 95 East Forrest Avenue (Auto Zone)

Due to the slope of the property, the grade was allowed to be changed by Borough Council in order for the parcel to be developed.  The developer has had issues with the Fill Dirt and there is an Agreement of Conditional Approval with Regard to the Fill Dirt that the developer is following as far as testing.  The process has been lengthy.  The developer has received Wellhead Protection approval from the Zoning Hearing Board in 2020 and there is a Note on the plan that states the Decision will be complied with.  The Stormwater design was changed to include a grease/oil separator, then into a lined facility, and then slowly released into the creek.  There is a gate valve that will be connected to the fire alarm that will close the gate if the alarm is activated.  The mandates set in place by the Zoning Hearing Board Decision will be part of the Operation and Maintenance Agreement that Sol. Rehmeyer is preparing.

If AutoZone backs out leasing Lot 1, and the new tenant requires more space, parking, etc, the developer will be back with a new, redrawn, land development plan.

Outstanding comments from the September 13 Staff meeting are:

- Certification of engineer and surveyor

- Owners’ signature

- Time extension may be required if not approved by Council on November 9

- Waivers must be acted on

- O & M Agreement review and execution by Sol. Rehmeyer that will include maintenance and testing of the automatic shut-off valve, and the inspection and maintenance of the grease interceptor

- Emergency Response Plan shall be provided for review and approval as part of the O & M Agreement

- Borough Solicitor shall review General Note 13 (see below)

- Notes on SW9.1 regarding Ownership and Maintenance of stormwater facilities shall be reviewed by Borough Solicitor (see below)

Additional item to be added:

- Datum notes should be added

Comments from Sol. Rehmeyer:

General Note 13:  “Owner shall inform all of its contractors, in writing, and all of its contractors are hereby further notified to refer to all other plans within this construction set for other pertinent information, which must be reviewed and implemented”.

Sheet SW9.1 The notes should possibly require that the Supt. of Public Works, in the role and as Chair of the Wellhead Protection Committee, be provided with all submissions and be aware of significant events in the installation process so that he can personally inspect and provide input as might be necessary.

S. Mayoryk moved to grant conditional approval of the Land Development Plan as submitted contingent on the outstanding comments being complied with including compliance with soil testing and wellhead issues.

A. Green seconded.  The motion carried with all voting in favor.

Zoning Ordinance Update

Staff has been meeting to update the Zoning Ordinance.  The Planners will receive the draft changes once the ordinance pertaining to Short-term Rentals is completed.

OLD BUSINESS

COMMUNICATIONS

ADJOURNMENT

S. Mayoryk moved to adjourn the meeting at 7:52 p.m.

G. Sloan seconded.  The motion carried with all voting in favor.

Submitted by Cindy Bosley